## Slide 1: Team Prototype
“Skippy’s Gold” Game Summary

## Slide 2: Problem Statement
Not enough games test and exercise people’s memory skills.

## Slide 3: Project Goals and Objectives
Project Objectives
  Challenging and fun game
  Finish on time
  Encourage users to play again
Game Goals
  Simple
  Intuitive
  Engaging

## Slide 4: Strategy
Everyone can speak their mind
  don’t immediately turn down an idea
Lots of small, frequent tests
  Lets us determine where to focus attention
Mastery over tasks
  Motivates everyone to do their best

## Slide 5: Requirements
Minimum Viable Product
  Grid
  Line generating Algorithm
  Player must be able to select tiles
Simple art for character and setting
Consistent design (UI/UX and code)

## Slide 6: Stakeholders
Us
Consumers
Game Testers

## Slide 7: Risks
  New Engine – Unity3D and C#
    Probability: medium Impact: high
    Mitigated by doing research, practicing tutorials
  Unfinished deliverables
    Probability: low Impact: high
    Mitigated with checklists and peer-management
  Code Readability
    Probability: high Impact: medium
    Mitigated by agreeing on and following a code syntax style
  Team of 5 will increase complexity
    Probability: high Impact: medium
    Group meetings to mitigate risk

## Slide 8: Scope
Boundaries
  Must be simple
  Quickly iterative levels
In Scope
  Grid, Line algorithm, player control, simple art assets
Out of Scope
  Multiple game types, custom animations, Story-mode

## Slide 9: Deliverable
Deliverable
  Fun and challenging Brain Game
  Iterative levels and engaging

## Slide 10: Success Criteria
Week 2 Milestone
  Finalized Design
Week 3 Milestone
  Game Prototype
Week 4 Milestone
  Game Alpha version
  Completed Art
Week 5 Milestone
  Final Game

## Slide 11: Thank you
Any Questions?