## Slide 1: Team Prototype
“Skippy’s Gold” Game Summary

## Slide 2: Problem Statement
Not enough Games test and exercise people’s memory skills.

## Slide 3: Project Goals and Objectives
Project Objectives
  Stretch the players mind
  Exercise memory skills
  Encourage users to play again
Game Goals
  Simple
  Intuitive
  Engaging

## Slide 4: Strategy
Quick, iterative production
  Easy to measure progress
Lots of small, frequent tests
  Lets us determine where to focus attention
Mastery over tasks
  Motivates everyone to do their best

## Slide 5: Requirements
Minimum Viable Product
  Grid
  Line generating Algorithm
  Player must be able to select tiles
Simple art for character and setting
Consistent design (UI/UX and code)

## Slide 6: Stakeholders
Us
Consumers
Game Testers

## Slide 7: Risks
  New Engine – Unity3D and C#
    Probability: medium Impact: high
    Mitigated by doing research, practicing tutorials
  Unfinished deliverables
    Probability: medium Impact: high
    Mitigated with checklists and peer-management
  Code Readability
    Probability: high Impact: medium
    Mitigated by agreeing on and following a code syntax style
  Team of 5 will increase complexity
    Probability: high Impact: medium
    Group meetings to mitigate risk

## Slide 8: Scope
Boundaries
  Must be simple
  Quickly iterative levels
In Scope
  Grid, Line algorithm, player control, simple art assets
Out of Scope
  Multiple game types, custom animations, Story-mode

## Slide 9: Deliverable
Deliverable
  Fun and challenging Brain Game
  Iterative levels and engaging

## Slide 10: Success Criteria
Week 2 Milestone
  Finalized Design
Week 3 Milestone
  Game Prototype
Week 4 Milestone
  Game Alpha version
  Completed Art
Week 5 Milestone
  Final Game

## Slide 11: Thank you
Any Questions?