## Slide 1: Team Prototype
“Skippy’s Gold” Game Summary

## Slide 2: Problem Statement
Not enough games test and exercise people’s memory skills.

## Slide 3: Project Goals and Objectives
Project Objectives
  Challenging and fun game
  Have main game done by week 4
Game Goals
  Simple
  Intuitive
  Polished

## Slide 4: Strategy
Everyone can speak their mind
  don’t immediately turn down an idea
Lots of small, frequent tests
  Lets us determine where to focus attention
Risk of someone getting sick
  stay ahead and strong communication

## Slide 5: Requirements
Minimum viable product
  Grid
  Line generating Algorithm
  Player must be able to select tiles
Polished feel
Grade of +80%

## Slide 6: Stakeholders
Us
Consumers
Game Testers

## Slide 7: Risks
  New Engine – Unity3D
    Mitigated by doing research, practicing tutorials,
  Unifinished deliverables
    Mitigated with checklists and peer-management
  Code Readability
    Mitigated by agreeing on and following a code syntax style
  Team of 5 will increase the chance of non-completion
    Group meetings to mitigate risk

## Slide 8: Scope
Boundaries
  Must be simple
  Quickly iterative
In Scope
  Grid, Line algorithm, player control, simple art assets
Out of Scope
  Multiple game types, custom animations, Story-mode

## Slide 9: Deliverable
Deliverable
  Fun, challenging Brain Game
  Iterative levels, polished, replayable

## Slide 10: Success Criteria
Week 2 Milestone
  Finalized Design
Week 3 Milestone
  Game Prototype
Week 4 Milestone
  Game Alpha version
  Completed Art
Week 5 Milestone
  Final Game

## Slide 11: Thank you
Any Questions?