## Slide 1: Team Prototype Sprint #3
Group #24
Skippy’s Gold

## Slide 2: What we accomplished:
Added “Go” button
Added path art algorithm
First mobile version uploaded
Fixed online leaderboard bugs

## Slide 3: What went well: What didn’t go well:
Buggy code
Code lacked synergy
Didn’t accomplish all tasks
First mobile version was completed
Main components were finished
Efficient communication

## Slide 4: End of week goals:
Finished game
  Completely automated
  Fixed layouts
  Android ready
Complete and presentable documentation

## Slide 5: Accomplished
All game mechanics
  path algorithm
  player movement
  level progression
  camera resizing
  scene transitions
Simple, intuitive and engaging game

## Slide 6: Goals for Next Week