## Slide 1: Team Prototype Sprint #2
Group #24
Skippy’s Gold

## Slide 2: What we accomplished:
Path fading done
Player control done
Sound effects completely implemented
Leaderboard is done (some bugs)

## Slide 3: What went well: What didn’t go well:
Buggy code
Code lacked synergy
Tasks took longer than expected
Mastery of tasks
Main components were finished

## Slide 4: What we will do next week:
Cave grid unit graphics
Path grid unit graphics
Path texture algorithm
Implementing art into Lose/Pause screens
Improving fade
  Easier for player to follow
  More aesthetically pleasing

## Slide 5: SWOT Analysis Part 1
Strengths:
Work well together
Member has Unity experience
All have coding experience
Good communication
Weakness:
Many members don’t have Unity experience
Short time frame
Not used to coding as a team

## Slide 6: SWOT Analysis Part 2
Opportunities:
Game could become more aesthetically pleasing
Chance to learn unity
Unity store scripts/assets
Threats:
Upcoming deadline
Bugs, bugs, bugs. Implementation, implementation, implementation.
Burnout